HOLDINGS

Internal Property Manager — MVP Build Spec

Solo landlord, 1–10 LTR units. Built on Next.js + Supabase + Vercel.

Prepared by Senior Product Architect

Handoff format: ready for Claude Code execution

# Contents

1. Strategy

2. Requirements

3. Design

4. Development Plan

5. QA Checklist

6. Launch Plan

7. Post-Launch

Appendix A — .env.example

Appendix B — Database Schema (full SQL)

Appendix C — Sprint-by-Sprint Claude Code Prompts

# 1. Strategy

## Problem Statement

Managing a small residential portfolio means juggling tenant communication, rent tracking, maintenance requests, lease deadlines, and financial reporting across email, spreadsheets, text messages, and your head. Nothing talks to anything else, so things slip — and the cost of a missed lease renewal, late maintenance, or fuzzy financials is wildly disproportionate to the time it would take to track them in one place.

## Target User

You. Specifically: a solo landlord/owner-operator managing 1–10 long-term residential units, who values speed and ownership of data over feature bloat, runs the rest of the stack on Next.js + Supabase + Claude, and refuses to pay $40/unit/month for tools that do 80% of what's needed and 200% of what isn't.

Secondary persona (12 months out): same person, 10–25 units, possibly with a VA helping execute.

## Core Value Proposition

This app helps me run my entire rental portfolio from one dashboard — tenants, leases, rent, maintenance, finances — without paying for AppFolio bloat or duct-taping spreadsheets, Gmail, and Stripe together.

The wedge over off-the-shelf tools isn't features. It's fit: it knows your properties, your tenants, your workflow, and eventually plugs into Claude for AI-drafted tenant comms, maintenance triage, and owner-style monthly reports you actually want to read.

## Success Metric (90 Days)

Forcing function: "Am I running 100% of my portfolio ops out of this app, with zero spreadsheets and zero Gmail-as-CRM?"

Concrete signals:

- All units, tenants, leases, and rent payments tracked in-app

- Zero maintenance requests handled outside the app

- Monthly P&L per property generated in <60 seconds

- App opened daily without dread

If after 90 days you're still living in spreadsheets for any of the above, the app failed.

## Competitor Scan

| Tool | What it does well | Why it loses for this use case |
| --- | --- | --- |
| DoorLoop / Buildium / AppFolio | Full-featured, mature accounting, tenant portals | Built for 50+ unit PMs. $50–100/mo minimum, bloated UI, you rent your data |
| TurboTenant / RentRedi / Avail | Free or cheap, solo-landlord focused, decent rent collection + applications | Limited customization, weak reporting, no AI, data lives on their servers, ads/upsells |
| Stessa | Free, owner-focused, solid financial reporting | Reporting-only — no tenant comms, leases, or maintenance workflow |
| Spreadsheets + Gmail (status quo) | Free, fully customizable | Nothing talks to anything. The pain you're solving. |

How yours wins (for you specifically): You own the data and the code. AI-native from day one. Costs ~$20/mo to run instead of $500+/yr. Tailored exactly to your portfolio's reality — no fields you don't need, no workflows you don't run.

## Strategic Fit in Portfolio

- GCG (real estate side): Direct operational leverage. Every hour saved on PM is an hour into acquisition, capital, or higher-value work.

- EVC / Quadratic: Becomes a reference implementation for AI-native internal ops tooling — the consulting story you're already telling clients. Demo-able in sales conversations.

- Standalone SaaS play: Deliberately deferred. If after 6 months of using it you've nailed the workflow and the wedge is real, productizing for other solo landlords (TurboTenant's market, but AI-native) becomes a credible v2. Do not optimize for that now.

Why this exists in your portfolio: rare build that compounds three ways at once — saves time on GCG ops, becomes a case study for EVC, and is a latent SaaS option. Build cost is low because the stack is yours and the user is you.

# 2. Requirements

## MVP Feature List (5 features, hard cap)

- Properties & Units — CRUD: address, type, purchase data, key details.

- Tenants & Leases — Tenant profiles, lease terms, lease expiry alerts (60/30 day).

- Rent Tracking — Auto-generated monthly rent rows per active lease, mark paid/unpaid, late flagging.

- Expenses — Log any expense (incl. repairs) against a property; categorized; receipt photo optional.

- Dashboard — Rent status, expiring leases, recent expenses, per-property monthly P&L (rent − expenses).

## User Stories

- As an owner, I want to see every overdue rent + open maintenance issue on one screen so I can run the portfolio in under 10 minutes a day.

- As an owner, I want to log a rent payment in under 15 seconds so tracking doesn't become a chore I avoid.

- As an owner, I want to be alerted 60 and 30 days before any lease expires so I'm never scrambling on renewals.

- As an owner, I want to log a maintenance expense with a photo so I have a record at tax/insurance time.

- As an owner, I want to generate a monthly P&L per property so I know which units actually make money.

- As an owner, I want everything tied to a property or a tenant so nothing floats.

## Out of Scope (MVP)

- Online rent payment / ACH / Stripe integration

- Tenant-facing login or portal

- Vendor-facing login or portal

- AI features (Claude API integration) — v1.1

- Automated bank sync / Plaid / accounting integration

- E-signature for leases

- SMS / email automation to tenants

- Listing syndication / vacancy marketing

- Application + background screening

- Native mobile app (responsive web only)

- Multi-user / team access

- Tax form generation (Schedule E, 1099s)

- Document Vault (standalone module) — use Google Drive temporarily; module ships in v1.1

- Maintenance Request workflow — collapsed into Expenses for MVP; full module in v1.1

## Tech Stack

| Layer | Tool |
| --- | --- |
| Frontend | Next.js 14+ (App Router) + TypeScript |
| Styling | Tailwind + shadcn/ui |
| Backend / DB | Supabase (Postgres + Auth + Storage) |
| Auth | Supabase Auth, email + Google OAuth |
| Hosting | Vercel |
| Analytics | PostHog (skip GA4 — internal tool) |
| Repo | GitHub (private) |
| Build env | Claude Code on Mac Mini M4 |

Flag: Stripe, Resend, Plaid all deferred — only added when v1.1+ features land.

## Data Model

Properties → Units → Leases is a clean hierarchy. Single-family = 1 unit per property; structure still works for a duplex. Don't collapse — costs nothing now, painful to retrofit. Full SQL in Appendix B.

- profiles — extends auth.users; name/phone

- properties — address, type, purchase data, notes

- units — child of property; defaults to 1 'Main' unit

- tenants — name, contact, emergency contact

- leases — links unit + tenant; term, rent, deposit

- rent_payments — auto-generated monthly rows per active lease

- expenses — property-scoped; category + receipt URL

## Third-Party Integrations (MVP)

- Supabase — DB, auth, file storage

- Vercel — hosting

- PostHog — internal usage analytics

## Timeline Estimate

| Sprint | Scope | Days |
| --- | --- | --- |
| 0 | Foundation: repo, Next.js, Supabase, auth, Vercel deploy | 0.5 |
| 1 | Properties + Units CRUD | 1 |
| 2 | Tenants + Leases CRUD + expiry alerts | 1.5 |
| 3 | Rent tracking (manual log) | 1.5 |
| 4 | Expenses + receipt upload | 1 |
| 5 | Dashboard + financials + CSV export | 1.5 |
| 6 | Polish, mobile, dogfood with real data | 1 |

Total: ~8 focused days. Calendar estimate: 2–3 weeks at steady pace.

## Risk Flags

- Scope creep into AI-everything — if you build AI before the boring CRUD works, you have a demo, not a tool. Mitigation: AI is v1.1, not MVP.

- Dogfood gap — internal tools die when the builder stops using them. Mitigation: 90-day success metric tracks daily use.

- Supabase RLS misconfiguration — single-user app so blast radius is low, but get RLS right from day one so v2 doesn't require a security rewrite. Mitigation: every table gets owner_id + RLS policies in Sprint 0.

- Data import friction — manual entry on day 1 of dogfooding takes 30 min for 3 units; don't build import tooling.

- The 'real PM software' temptation — at some point you'll want Plaid + Stripe + SMS + AI + e-sign all at once. Mitigation: v1.1 backlog is locked. New asks go to a parking lot, not the sprint.

# 3. Design

## User Flows

### Flow 1 — First-time setup (one-time, ~10 min)

Sign in (Google OAuth) → empty dashboard with 'Add your first property' CTA → add property → add unit(s) → add tenant → create lease linking tenant to unit → dashboard populated.

### Flow 2 — Daily check (<60 seconds)

Open / (dashboard) → scan: any rent overdue? any lease expiring soon? → click into red → take action or close.

### Flow 3 — Log rent payment (<15 seconds)

Dashboard → click 'Unpaid' badge → modal pre-filled with amount + month → confirm date → Save → dashboard refreshes.

### Flow 4 — Log expense (<30 seconds)

Header nav: '+ Expense' → modal: property dropdown, category, amount, date, optional note + receipt photo → Save → toast.

### Flow 5 — Monthly P&L review

/properties/[id] → Financials tab → month picker → see rent in, expenses by category, net → Export CSV.

### Flow 6 — Lease renewal

Dashboard alert: 'Lease at 123 Main expires in 30 days' → click → lease drawer → 'Renew' → modal: new end date + new rent → Save → old lease marked expired, new lease created, history preserved.

## Routes (8 total)

| Route | Purpose |
| --- | --- |
| / | Dashboard (home) |
| /login | Sign in (Google OAuth) |
| /properties | Properties list (add/edit via modal) |
| /properties/[id] | Property detail (tabs: Overview, Leases, Financials, Expenses); lease detail opens as drawer |
| /tenants | Tenants list (add via modal) |
| /tenants/[id] | Tenant detail (current lease, history, payments) |
| /expenses | All expenses (filterable) |
| /settings | Profile, sign out, theme toggle |

## Wireframes (text)

### / — Dashboard

Above the fold: top nav (logo, +Expense / +Rent quick-add, avatar menu). Alerts strip — red/amber pills if any. Portfolio summary cards (4 wide desktop, 2x2 mobile): Total units, Occupied, This month rent (collected/expected), This month net.

Below: 'Rent Status — [Current Month]' table — Property/Unit, Tenant, Amount, Status badge, Action button. Lease Expirations card (next 90d). Recent Expenses card (last 5).

No charts in MVP. Cards over graphs.

### /properties — List

Header + 'Add Property'. Grid of property cards (3 wide desktop, 1 wide mobile): nickname, address, # units, current tenant(s), this month's status.

### /properties/[id] — Detail

Header: nickname, full address, Edit/Delete. Tabs: Overview (key details, purchase data, notes) | Leases (active + history; new lease button; row click opens drawer) | Financials (monthly P&L with month picker, CSV export) | Expenses (filtered to this property).

### /tenants/[id] — Detail

Header (name, phone, email, emergency contact). Current lease block. Rent payment history (last 12mo). Lease history.

### /expenses — All Expenses

Filters at top: property, category, date range. Table: Date, Property, Category, Vendor, Amount, Receipt icon. Click row → expand for description + receipt preview. Sum row at bottom.

## Visual Style

Vibe: Linear meets Stripe Dashboard. Dense but breathable. Information-first. Not: Trello pastels, Notion whimsy, AppFolio 2010 corporate, generic AI-app gradients.

| Element | Choice |
| --- | --- |
| Color base | Neutral slate/zinc (Tailwind zinc-50 → zinc-950) |
| Primary accent | Deep emerald (emerald-600) — money-positive, calm, not default-SaaS blue |
| Status colors | Green = paid/active. Amber = expiring soon / unpaid current. Red = overdue / expired. Used sparingly. |
| Typography | Inter for UI, JetBrains Mono for $ amounts and addresses. Tabular numerals on money columns. |
| Density | Compact. Tighter row heights on tables. |
| Dark mode | Yes, from day one. Toggle in Settings. |
| Personality | Empty states are dry/wry, not perky. ('No expenses logged. Probably wrong.') |

## Component Inventory

- <StatusBadge> — paid/unpaid/late/active/expired/expiring

- <MoneyCell> — formatted currency, tabular nums, color-aware

- <PropertySelect> — dropdown of user's properties

- <DatePicker> — shadcn calendar wrapper

- <EmptyState> — icon + dry copy + CTA

- <QuickAddDialog> — modal shell for Add Rent / Add Expense / Add Tenant

- <DataTable> — generic sortable/filterable table

- <MonthPicker> — for financials views

- <AlertBanner> — dashboard red/amber strip

- <StatCard> — dashboard summary cards

- <FormField> — wraps shadcn input + label + error

## Mobile-First

- Nav collapses to hamburger; +Expense / +Rent move to FAB bottom-right

- Tables become stacked cards on <sm

- Dashboard alerts stack vertically

- Modals become full-screen sheets (shadcn <Sheet>)

- Touch targets ≥44px

- Forms single-column, large inputs, native mobile keyboards (inputmode=decimal on money fields)

- Receipt photo uses native camera capture (<input type=file accept=image/* capture=environment>)

# 4. Development Plan

## Build Order (7 Sprints)

| # | Sprint | Output | Days |
| --- | --- | --- | --- |
| 0 | Foundation | Auth working, deployed to Vercel, empty app loads | 0.5 |
| 1 | Properties & Units | Add/edit/list/view properties + auto-create unit | 1 |
| 2 | Tenants & Leases | Tenant CRUD, lease CRUD, expiry alerts | 1.5 |
| 3 | Rent Tracking | Auto-generated monthly rent rows, mark paid, late logic | 1.5 |
| 4 | Expenses | Log/list/filter expenses, receipt upload to Supabase Storage | 1 |
| 5 | Dashboard & P&L | Home dashboard, per-property financials, CSV export | 1.5 |
| 6 | Polish & Dogfood | Mobile pass, empty states, dark mode, load real data | 1 |

## Folder Structure

property-manager/

├── src/

│   ├── app/

│   │   ├── (auth)/login/page.tsx

│   │   ├── (app)/

│   │   │   ├── layout.tsx

│   │   │   ├── page.tsx                 # Dashboard

│   │   │   ├── properties/

│   │   │   │   ├── page.tsx

│   │   │   │   └── [id]/page.tsx

│   │   │   ├── tenants/

│   │   │   │   ├── page.tsx

│   │   │   │   └── [id]/page.tsx

│   │   │   ├── expenses/page.tsx

│   │   │   └── settings/page.tsx

│   │   ├── auth/callback/route.ts

│   │   ├── layout.tsx

│   │   └── globals.css

│   ├── components/

│   │   ├── ui/                          # shadcn

│   │   ├── shared/

│   │   ├── properties/

│   │   ├── tenants/

│   │   ├── leases/

│   │   ├── rent/

│   │   ├── expenses/

│   │   └── dashboard/

│   ├── lib/

│   │   ├── supabase/{client,server,middleware}.ts

│   │   ├── actions/{properties,tenants,leases,rent,expenses,dashboard,financials}.ts

│   │   ├── schemas/{property,tenant,lease,expense}.ts

│   │   ├── utils.ts

│   │   ├── format.ts

│   │   └── rent-calc.ts

│   ├── types/database.ts

│   └── middleware.ts

├── supabase/

│   ├── migrations/

│   │   ├── 001_initial_schema.sql

│   │   ├── 002_rls_policies.sql

│   │   ├── 003_rent_generation_function.sql

│   │   └── 004_storage_policies.sql

│   └── seed.sql

├── .env.local.example

└── README.md

## Project Setup Commands

# 1. Scaffold Next.js

npx create-next-app@latest property-manager \

--typescript --tailwind --app --src-dir --import-alias "@/*" --eslint

cd property-manager

# 2. Initialize git + push (create empty private GitHub repo first)

git init && git add . && git commit -m "init: next.js scaffold"

git branch -M main

git remote add origin git@github.com:YOUR_USERNAME/property-manager.git

git push -u origin main

# 3. Install core deps

npm install @supabase/supabase-js @supabase/ssr

npm install date-fns zod react-hook-form @hookform/resolvers

npm install lucide-react sonner

npm install -D @types/node

# 4. Install shadcn/ui

npx shadcn@latest init

#   TypeScript yes, Default style, Zinc base, CSS variables yes

# 5. Add shadcn components

npx shadcn@latest add button card dialog sheet drawer dropdown-menu \

form input label select separator table tabs toast badge \

alert calendar popover textarea avatar skeleton

# 6. Install PostHog

npm install posthog-js

# 7. Create Supabase project at supabase.com

#    Save URL, anon key, service_role key

#    Enable Google OAuth in Auth > Providers

# 8. Set up env file

cp .env.local.example .env.local

## Server Actions

| Action | Purpose |
| --- | --- |
| createProperty / updateProperty / deleteProperty / getProperties / getPropertyById | Property CRUD |
| createTenant / updateTenant / deleteTenant / getTenants / getTenantById | Tenant CRUD |
| createLease / renewLease / terminateLease / getLeasesForProperty / getLeaseById | Lease lifecycle; createLease + renewLease call generate_rent_periods() |
| markRentPaid / updateRentPayment / getCurrentMonthRentStatus / getRentHistoryForLease | Rent tracking |
| createExpense / updateExpense / deleteExpense / getExpenses / uploadReceipt | Expense CRUD + Storage |
| getDashboardData | Single batched fetch for dashboard |
| getPropertyFinancials(propertyId, month) / exportFinancialsCSV | Monthly P&L + CSV export |

Only one true app/api/ route: /auth/callback for OAuth.

Full sprint-by-sprint Claude Code prompts in Appendix C.

# 5. QA Checklist

## Manual Test Checklist (Critical Path)

Run before each Vercel production deploy. Target ~15 minutes.

### Auth

- Sign in with Google completes

- Visiting / while signed out → redirect to /login

- Sign out clears session, redirects to /login

- Refresh on any authed page doesn't flash unauth state

### Properties

- Add property via dialog → appears in list

- Edit property → changes persist

- Delete property → confirm modal → removes (cascades units/leases on test data)

- Property card shows correct nickname + formatted address

### Tenants & Leases

- Add tenant → appears in /tenants

- Create lease → rent_payments auto-generated for lease term

- Renew lease → old expired, new starts day after, new rent rows

- Terminate lease → status updated, no future rent rows generated

- Cannot delete tenant with active lease (graceful error toast)

- Tenant detail shows lease + payment history

### Rent

- Mark rent paid from dashboard → status flips to paid, refreshes

- Partial payment → status = partial, amount tracked

- Late detection: rent past due_day with no payment → 'late' after recalc

- Logging payment <15 seconds confirmed by stopwatch

### Expenses

- Add expense without receipt → saves

- Add expense with photo from mobile camera → uploads, preview renders

- Filters work: property, category, date range; totals update

- Property detail Expenses tab filtered correctly

### Dashboard

- Alert banner only renders when overdue or lease ≤30d out

- Stat cards show correct totals for current month

- Lease expirations card sorted by date ascending

- Dashboard loads in <500ms with real data

### Financials

- Per-property monthly P&L shows correct rent + expenses

- Month picker switches data correctly (prev/next months)

- CSV export downloads, opens cleanly in Excel/Numbers

## Edge Cases

| Case | Expected |
| --- | --- |
| Empty state — no properties | Dry empty state with CTA on every list view |
| Lease starts mid-month | Full rent due (MVP); v2 = prorate (flag in code) |
| Lease ends mid-month | No rent_payment row for partial trailing month |
| Tenant pays before due day | Status = paid (paid beats late) |
| Two overlapping leases on same unit | createLease validation prevents |
| Overpay (amount_paid > amount_due) | Status = paid, amount stored as-is |
| Delete property with active lease | Warn / require terminate first |
| Receipt upload >10MB | Reject with toast |
| Network failure during action | Toast error, form retains values |
| Sign in with different Google account | Sees only own data (RLS verified) |
| Lease start in past | Allowed (back-entering existing leases) |
| Date >5yr in future | Soft validation warning |

## Performance Targets

| Metric | Target |
| --- | --- |
| Lighthouse Performance (mobile) | >85 |
| Lighthouse Accessibility | >95 |
| Largest Contentful Paint | <1.5s |
| Cumulative Layout Shift | <0.05 |
| Dashboard initial load (real data) | <500ms server, <1s perceived |
| Bundle size (first load JS) | <250kb gzipped |

## Security Checklist

- RLS enabled on every table (verified via Supabase dashboard)

- Second test user cannot list/fetch/modify first user's rows in any table

- Storage bucket: second user cannot list/fetch first user's receipts

- No env vars leaked to client (only NEXT_PUBLIC_* exposed)

- Service role key only used in server actions, never client

- All form inputs validated server-side via Zod

- Auth middleware blocks all (app)/ routes when unauthenticated

- OAuth redirect URI whitelisted (no open redirect)

- Email confirmation required in Supabase Auth (default settings)

- No PII logged to PostHog or console

- .env.local in .gitignore and never committed (verify git log)

## Browser / Device Matrix

| Device | Browser | Priority |
| --- | --- | --- |
| iPhone (your phone) | Safari | Primary — daily use |
| Mac Mini M4 | Chrome | Primary — desk use |
| iPad (if applicable) | Safari | Secondary |
| Desktop Safari | Safari | Secondary |
| Desktop Firefox | Firefox | Spot-check |

## Bug Tracking

- GitHub Issues on the repo. Labels: bug, enhancement, v2-backlog, polish

- Severity tags: p0-blocking, p1-soon, p2-whenever

- Template: What I did / What I expected / What happened / Screenshot

- Rule: any bug found while dogfooding gets logged immediately, even if you fix it 30 seconds later

# 6. Launch Plan

## Pre-Launch Checklist

### Vercel

- Project connected to GitHub repo; main auto-deploys to production

- All env vars in Vercel dashboard (Production, Preview, Development scopes)

- Custom domain configured (subdomain on existing domain recommended)

- HTTPS enforced (automatic via Vercel)

- Deploy notifications enabled (email or Slack)

### Supabase

- All migrations applied to production project

- RLS verified enabled on every table

- Storage bucket 'receipts' created with policies

- Google OAuth provider configured with production redirect URI

- Database backups confirmed enabled

### Domain & DNS

- DNS records pointing to Vercel (A/CNAME)

- SSL cert provisioned

- OAuth redirect URI updated in Google Cloud Console AND Supabase Auth settings

### Analytics & Monitoring

- PostHog project created, key in env vars

- Autocapture enabled for page views

- Custom events firing: rent_marked_paid, expense_created, lease_created, property_created

- Vercel Analytics enabled

- Error tracking: Vercel runtime logs (built-in). Sentry skipped — overkill for solo MVP

### Last-mile

- Favicon + meta tags set

- robots.txt = Disallow: / (private tool, don't index)

- No console.log statements in production code (grep before deploy)

- .env.local confirmed not in git history

## Deployment Steps

# 1. Final local check

npm run build   # must complete without errors

npm run lint    # must pass

# 2. Tag the release

git tag -a v0.1.0 -m "MVP launch"

git push origin v0.1.0

# 3. Push to main (auto-deploys to Vercel)

git push origin main

# 4. Watch Vercel deploy in dashboard

# 5. Smoke test production URL: sign in, add test data, delete it

# 6. Run Phase 5 critical path checklist on production

If something breaks: Vercel keeps every deploy. Roll back via Dashboard → Deployments → previous → 'Promote to Production'. Zero-downtime rollback in <30 seconds.

## Launch Sequence

| Stage | Criteria to advance | Duration |
| --- | --- | --- |
| 0 — Production deployed | All Phase 5 critical path tests pass on prod URL | Day 0 |
| 1 — Data loaded | All current properties, tenants, active leases, last 3mo rent + expenses entered | Day 1–2 |
| 2 — Active dogfood | Every new payment, expense, comm in-app only. Spreadsheets archived (not deleted) | Day 3 onward |
| 3 — Source of truth | 14 consecutive days with zero spreadsheet/Gmail-as-tracker use | Day 14+ |

Trigger for declaring MVP a success: Stage 3 hit. If day 14 still has spreadsheet fallback, file as P0 bug.

## Monitoring

| Source | What | Cadence |
| --- | --- | --- |
| Vercel Dashboard | Build status, runtime errors, response times | Daily Week 1, then on alert |
| Supabase Dashboard | Query performance, storage usage, auth events | Weekly |
| PostHog | Daily active use, event counts | Weekly |
| GitHub Issues | Bugs logged while dogfooding | Daily Week 1, then weekly |

Alerts: Vercel build failure email; Supabase 80%-of-limit email. That's it.

## Backup / Rollback Plan

- Code: Git source of truth; Vercel keeps every deploy. Rollback = 30 seconds.

- Data: Supabase daily backups (free tier). Weekly manual SQL dump to iCloud Drive.

- Receipts (Supabase Storage): monthly download to local for first 6 months until trust is established.

- Worst case: Supabase project nuked → restore from .sql dump + redeployed code in <1 hour.

# 7. Post-Launch

## Week 1 Monitoring Plan

Daily ~5 min each morning:

- Open app, do the daily check (rent status, alerts) — confirms it's working

- Vercel: any build failures or runtime errors overnight?

- Supabase: any auth issues or weird queries?

- PostHog: events firing correctly yesterday?

- GitHub Issues: log anything friction-y from the previous day

Skipping the daily check for 3 days = the dashboard isn't earning its keep yet.

## Feedback Collection

- GitHub Issues is the system. One issue per friction point, even tiny ones.

- Labels: polish, bug, enhancement, v2-backlog

- Friday afternoon: 15-min triage. Decide what gets fixed this weekend.

## Iteration Cadence

Weekly sprint, evenings or Saturday morning.

- Mon–Fri: dogfood, log issues, no coding

- Sat: pick 1–3 issues from backlog, ship them

- Sun: optional — bigger feature work if a v1.1 item is ready

Hard rule: no production deploys Sunday night.

## Metrics Dashboard (PostHog)

| Metric | Why |
| --- | --- |
| Days active (you) in last 7 | Are you using it? If <5, something's broken in the workflow |
| Rent payments logged | Core action volume |
| Expenses logged | Same |
| Time on dashboard (median) | 30–90s ideal. Minutes = dashboard isn't surfacing what matters |
| Avg page load | If >1s, optimize |

No vanity metrics. No 'sessions' or 'engagement scores.' You either use it daily or you don't.

## V1.1 Backlog (priority order)

- Maintenance request module — full workflow, vendor records, photos

- Document vault — Supabase Storage with per-property/tenant categorization

- Claude API integration — AI-drafted tenant comms, monthly P&L summary

- Online rent collection — Stripe or Plaid ACH

- Recurring expense automation — auto-create monthly mortgage/insurance/HOA

- Tenant-facing portal — read-only view for tenants

- Tax reports — Schedule E export, mileage, 1099 prep

- E-signature for leases — DocuSign or BoldSign

- Mid-month proration — for leases starting/ending mid-month

- Multi-user / team access — VA or partner login (SaaS-ification signal)

## Sunset Criteria (6-month decision date)

Kill or pivot if any of these are true at 6 months:

- You've stopped using it daily for 30+ consecutive days (and you still own properties)

- Maintenance burden exceeds 2 hours/month

- You've sold/exited the property portfolio (no users = no app)

- A competitor ships exactly this for $10/month and you'd pay it

- Productization doesn't pencil and you no longer use it personally

Pivot signals (don't kill, redirect):

- Daily use is dashboard + rent only, never expenses/financials → simplify, kill unused half

- You'd pay $50/mo to a tool that does this + maintenance + comms → productization signal, build v2 SaaS

- A second user keeps asking for access → start the multi-tenant rewrite

Default decision date: 6 months post-launch. Calendar it now.

# Appendix A — .env.example

Commit .env.local.example; gitignore .env.local.

# Supabase

NEXT_PUBLIC_SUPABASE_URL=https://YOUR_PROJECT.supabase.co

NEXT_PUBLIC_SUPABASE_ANON_KEY=your_anon_key_here

SUPABASE_SERVICE_ROLE_KEY=your_service_role_key_here

# App

NEXT_PUBLIC_APP_URL=http://localhost:3000

# PostHog (optional — leave blank initially)

NEXT_PUBLIC_POSTHOG_KEY=

NEXT_PUBLIC_POSTHOG_HOST=https://us.i.posthog.com

# Appendix B — Database Schema (full SQL)

## Migration 001 — Initial Schema

-- Enable extensions

create extension if not exists "uuid-ossp";

-- Profiles (extends auth.users)

create table profiles (

id uuid references auth.users on delete cascade primary key,

email text not null,

full_name text,

phone text,

created_at timestamptz default now()

);

-- Properties

create table properties (

id uuid default uuid_generate_v4() primary key,

owner_id uuid references profiles(id) on delete cascade not null,

nickname text not null,

address_line1 text not null,

address_line2 text,

city text not null,

state text not null,

zip text not null,

property_type text default 'single_family',

purchase_date date,

purchase_price numeric(12,2),

current_value numeric(12,2),

notes text,

created_at timestamptz default now(),

updated_at timestamptz default now()

);

-- Units (1 per property for SFR; schema supports multi-unit)

create table units (

id uuid default uuid_generate_v4() primary key,

property_id uuid references properties(id) on delete cascade not null,

unit_label text default 'Main',

bedrooms int,

bathrooms numeric(3,1),

sqft int,

market_rent numeric(10,2),

notes text,

created_at timestamptz default now()

);

-- Tenants

create table tenants (

id uuid default uuid_generate_v4() primary key,

owner_id uuid references profiles(id) on delete cascade not null,

first_name text not null,

last_name text not null,

email text,

phone text,

emergency_contact text,

notes text,

created_at timestamptz default now()

);

-- Leases

create table leases (

id uuid default uuid_generate_v4() primary key,

unit_id uuid references units(id) on delete restrict not null,

tenant_id uuid references tenants(id) on delete restrict not null,

start_date date not null,

end_date date not null,

monthly_rent numeric(10,2) not null,

deposit_amount numeric(10,2),

deposit_held boolean default true,

rent_due_day int default 1 check (rent_due_day between 1 and 28),

status text default 'active' check (status in ('active','expired','terminated')),

notes text,

created_at timestamptz default now(),

updated_at timestamptz default now()

);

create index leases_unit_status_idx on leases(unit_id, status);

-- Rent payments

create table rent_payments (

id uuid default uuid_generate_v4() primary key,

lease_id uuid references leases(id) on delete cascade not null,

period_month date not null, -- always YYYY-MM-01

amount_due numeric(10,2) not null,

amount_paid numeric(10,2) default 0,

paid_date date,

payment_method text,

status text default 'unpaid' check (status in ('paid','partial','late','unpaid')),

notes text,

created_at timestamptz default now(),

updated_at timestamptz default now(),

unique(lease_id, period_month)

);

create index rent_payments_lease_idx on rent_payments(lease_id, period_month);

-- Expenses

create table expenses (

id uuid default uuid_generate_v4() primary key,

property_id uuid references properties(id) on delete cascade not null,

category text not null check (category in (

'mortgage','tax','insurance','repair','utility','management','hoa','other'

)),

amount numeric(10,2) not null,

expense_date date not null,

vendor text,

description text,

receipt_url text,

recurring boolean default false,

created_at timestamptz default now()

);

create index expenses_property_date_idx on expenses(property_id, expense_date);

-- Updated_at trigger

create or replace function set_updated_at() returns trigger as $$

begin

new.updated_at = now();

return new;

end;

$$ language plpgsql;

create trigger trg_properties_updated before update on properties

for each row execute function set_updated_at();

create trigger trg_leases_updated before update on leases

for each row execute function set_updated_at();

create trigger trg_rent_updated before update on rent_payments

for each row execute function set_updated_at();

-- Auto-create profile on signup

create or replace function handle_new_user() returns trigger as $$

begin

insert into profiles (id, email, full_name)

values (new.id, new.email, new.raw_user_meta_data->>'full_name');

return new;

end;

$$ language plpgsql security definer;

create trigger on_auth_user_created

after insert on auth.users

for each row execute function handle_new_user();

-- Auto-create main unit when property created

create or replace function create_default_unit() returns trigger as $$

begin

insert into units (property_id, unit_label) values (new.id, 'Main');

return new;

end;

$$ language plpgsql;

create trigger trg_property_default_unit

after insert on properties

for each row execute function create_default_unit();

## Migration 002 — RLS Policies

-- Enable RLS on all tables

alter table profiles enable row level security;

alter table properties enable row level security;

alter table units enable row level security;

alter table tenants enable row level security;

alter table leases enable row level security;

alter table rent_payments enable row level security;

alter table expenses enable row level security;

-- Profiles

create policy "users read own profile" on profiles for select using (auth.uid() = id);

create policy "users update own profile" on profiles for update using (auth.uid() = id);

-- Properties

create policy "owner full access properties" on properties for all

using (owner_id = auth.uid()) with check (owner_id = auth.uid());

-- Units (via property ownership)

create policy "owner access units" on units for all using (

property_id in (select id from properties where owner_id = auth.uid())

) with check (

property_id in (select id from properties where owner_id = auth.uid())

);

-- Tenants

create policy "owner full access tenants" on tenants for all

using (owner_id = auth.uid()) with check (owner_id = auth.uid());

-- Leases (via unit -> property ownership)

create policy "owner access leases" on leases for all using (

unit_id in (

select u.id from units u

join properties p on u.property_id = p.id

where p.owner_id = auth.uid()

)

) with check (

unit_id in (

select u.id from units u

join properties p on u.property_id = p.id

where p.owner_id = auth.uid()

)

);

-- Rent payments (via lease)

create policy "owner access rent_payments" on rent_payments for all using (

lease_id in (

select l.id from leases l

join units u on l.unit_id = u.id

join properties p on u.property_id = p.id

where p.owner_id = auth.uid()

)

) with check (

lease_id in (

select l.id from leases l

join units u on l.unit_id = u.id

join properties p on u.property_id = p.id

where p.owner_id = auth.uid()

)

);

-- Expenses

create policy "owner access expenses" on expenses for all using (

property_id in (select id from properties where owner_id = auth.uid())

) with check (

property_id in (select id from properties where owner_id = auth.uid())

);

## Migration 003 — Rent Generation Functions

-- Generate rent_payment rows for current + future months for a lease

create or replace function generate_rent_periods(p_lease_id uuid)

returns void as $$

declare

v_lease record;

v_period date;

begin

select * into v_lease from leases where id = p_lease_id;

if v_lease is null then return; end if;

v_period := date_trunc('month', v_lease.start_date)::date;

while v_period <= least(v_lease.end_date, (current_date + interval '2 months')::date) loop

insert into rent_payments (lease_id, period_month, amount_due, status)

values (p_lease_id, v_period, v_lease.monthly_rent, 'unpaid')

on conflict (lease_id, period_month) do nothing;

v_period := (v_period + interval '1 month')::date;

end loop;

end;

$$ language plpgsql security definer;

-- Recalc status: mark 'late' if past due day and not paid

create or replace function recalc_rent_statuses() returns void as $$

begin

update rent_payments rp

set status = case

when amount_paid >= amount_due then 'paid'

when amount_paid > 0 then 'partial'

when current_date > (period_month + (

(select rent_due_day from leases where id = rp.lease_id) - 1

) * interval '1 day')::date then 'late'

else 'unpaid'

end

where status != 'paid';

end;

$$ language plpgsql security definer;

## Migration 004 — Storage Policies

-- Run AFTER manually creating the 'receipts' bucket in the Supabase dashboard

-- (private bucket, no public access)

-- Allow authenticated users to upload to a path starting with their user id

create policy "users upload own receipts" on storage.objects

for insert to authenticated

with check (

bucket_id = 'receipts'

and (storage.foldername(name))[1] = auth.uid()::text

);

-- Allow authenticated users to read their own receipts

create policy "users read own receipts" on storage.objects

for select to authenticated

using (

bucket_id = 'receipts'

and (storage.foldername(name))[1] = auth.uid()::text

);

-- Allow authenticated users to delete their own receipts

create policy "users delete own receipts" on storage.objects

for delete to authenticated

using (

bucket_id = 'receipts'

and (storage.foldername(name))[1] = auth.uid()::text

);

# Appendix C — Sprint Claude Code Prompts

Paste one at a time into Claude Code. Complete + test, then move to next.

## Sprint 0 — Foundation

Set up Supabase auth and the authenticated app shell for a Next.js 14

App Router + TypeScript + Tailwind + shadcn/ui project.

Tasks:

1. Create src/lib/supabase/client.ts (browser) and src/lib/supabase/server.ts

(server) using @supabase/ssr.

2. Create src/middleware.ts that refreshes the Supabase session and

redirects unauthenticated users away from any route in the (app) group

to /login. Allow /login and /auth/callback through.

3. Create src/app/auth/callback/route.ts to handle the Google OAuth

exchange and redirect to /.

4. Build src/app/(auth)/login/page.tsx: centered card, "Sign in with

Google" button using supabase.auth.signInWithOAuth({ provider: 'google',

options: { redirectTo: `${origin}/auth/callback` } }).

5. Build src/app/(app)/layout.tsx:

- Top nav: app wordmark "Holdings" (placeholder), links to Dashboard,

Properties, Tenants, Expenses, Settings

- Avatar dropdown right (signed-in email, sign out)

- Floating action button bottom-right (mobile only) — placeholder for now

- Wrap children in <main className="container max-w-6xl py-6">

6. Build src/app/(app)/page.tsx as a placeholder Dashboard that shows

"Welcome, {email}" and 4 empty <StatCard /> placeholders.

7. Set up dark mode via shadcn theme provider with system default; add

toggle in the Settings page.

8. Run apply on supabase migrations 001 and 002 via the Supabase CLI or

the SQL editor.

9. Deploy to Vercel: add env vars, confirm OAuth redirect URI is set in

Google Cloud + Supabase Auth settings.

Acceptance:

- Visiting / while signed out redirects to /login.

- Google sign-in completes and lands on dashboard with email shown.

- Sign out works and redirects to /login.

- Refreshing any (app) page does not flash unauth state.

- Vercel deploy is green.

## Sprint 1 — Properties & Units

Build the Properties feature.

Tasks:

1. Add Zod schema at src/lib/schemas/property.ts matching the properties

table; required: nickname, address_line1, city, state, zip; optional:

purchase_date, purchase_price, current_value, notes.

2. Create server actions at src/lib/actions/properties.ts:

createProperty, updateProperty, deleteProperty, getProperties,

getPropertyById. All scoped by owner_id = auth.uid().

3. Build src/components/properties/property-form-dialog.tsx: shadcn

Dialog on desktop, Sheet on mobile, react-hook-form + zodResolver.

Props: { property?: Property, trigger: ReactNode }. Handles create + edit.

4. Build src/components/properties/property-card.tsx: shows nickname,

address (formatted), placeholder "—" for tenant/rent until Sprint 2/3.

Whole card is a Link to /properties/[id].

5. Build src/app/(app)/properties/page.tsx:

- Header: "Properties" + "Add Property" button (opens dialog)

- Grid of <PropertyCard /> — 3 col desktop, 1 col mobile

- <EmptyState /> when none: "No properties yet. Hard to manage what

doesn't exist." CTA to add.

6. Build src/app/(app)/properties/[id]/page.tsx:

- Header: nickname, full address, Edit button (opens dialog), Delete

button with confirm

- Tabs: Overview | Leases | Financials | Expenses

- Overview tab: render property details + notes. Other tabs placeholder.

7. Money fields use tabular numerals; addresses use a formatAddress()

helper in src/lib/format.ts.

Acceptance:

- Can add a property via dialog, see it on /properties.

- Click into property → detail page renders correctly.

- Edit property updates in place.

- Delete confirms then removes.

- RLS verified: a second test user cannot see the first user's properties.

- Mobile layout works (1 col grid, sheet replaces dialog).

## Sprint 2 — Tenants & Leases

Build Tenants and Leases.

Tasks:

1. Zod schemas: src/lib/schemas/tenant.ts and src/lib/schemas/lease.ts.

Lease validation: end_date > start_date, monthly_rent > 0,

rent_due_day 1-28.

2. Server actions:

- src/lib/actions/tenants.ts: createTenant, updateTenant,

deleteTenant (block delete if active lease exists), getTenants,

getTenantById (include current lease + lease history + last 12mo

rent payments).

- src/lib/actions/leases.ts: createLease, renewLease, terminateLease,

getLeasesForProperty, getLeaseById. After createLease + renewLease,

call rpc('generate_rent_periods', { p_lease_id }).

- renewLease marks old lease 'expired' and creates new lease starting

day after old end_date.

3. Build src/components/tenants/tenant-form-dialog.tsx: create/edit

tenant (dialog/sheet pattern).

4. Build src/components/leases/lease-form-dialog.tsx: select unit (via

<PropertySelect /> + unit dropdown — for SFR auto-select Main),

select tenant (or "+ New Tenant" inline), start/end dates, rent,

deposit, rent_due_day.

5. Build src/components/leases/lease-detail-drawer.tsx: shadcn Drawer

showing lease terms, rent history table, action buttons (Renew,

Terminate).

6. Build src/components/leases/renew-lease-dialog.tsx: new end_date

(default +12mo from old end), new monthly_rent (default = old).

7. Wire up Property Detail page > Leases tab:

- Table of leases for this property's units (active first, history below)

- "New Lease" button (opens lease dialog)

- Click row → lease detail drawer

8. Build src/app/(app)/tenants/page.tsx: list of tenants, add button,

each row shows current property/unit + rent + lease end date.

9. Build src/app/(app)/tenants/[id]/page.tsx: header (name, contact),

current lease block, lease history, rent payment history table.

10. Add getExpiringLeases(daysAhead = 90) helper in

src/lib/actions/leases.ts — used by Sprint 5 dashboard.

Acceptance:

- Can create tenant + lease end-to-end.

- Creating a lease auto-generates rent_payments rows for the lease term.

- Renew creates new lease + marks old expired; rent rows generated for new.

- Terminate sets status + end_date; no new rent rows generated past end.

- Tenant detail page shows lease + rent history correctly.

- Cannot delete a tenant with an active lease (graceful error toast).

## Sprint 3 — Rent Tracking

Build rent tracking and status logic.

Tasks:

1. Server actions in src/lib/actions/rent.ts:

- markRentPaid(rentPaymentId, paidDate, paymentMethod, notes): sets

amount_paid = amount_due, paid_date, payment_method, status = 'paid'.

- updateRentPayment(id, partial): for partial payments / corrections.

- getCurrentMonthRentStatus(): returns one row per active lease with

property, unit, tenant, amount, status for the current period_month.

Calls rpc('recalc_rent_statuses') first to ensure 'late' flags fresh.

- getRentHistoryForLease(leaseId): all rent_payments rows for a lease.

2. Build src/components/rent/mark-rent-paid-dialog.tsx: pre-filled with

amount_due, date defaulting to today, payment method dropdown

(Cash, Check, Zelle, Venmo, ACH, Other), optional notes.

3. Build src/components/dashboard/rent-status-table.tsx:

- Title: "Rent Status — [MonthName YYYY]"

- Columns: Property / Unit, Tenant, Amount, Status, Action

- Status badges color-coded (paid=green, unpaid=zinc, late=red,

partial=amber)

- Action: "Mark Paid" button if unpaid/late/partial → opens dialog.

4. Wire the table into the dashboard placeholder (full replace in Sprint 5).

5. Add rent history table to Property Detail > Financials placeholder

AND to lease-detail-drawer (replace placeholder from Sprint 2).

6. Edge case handling:

- If a lease starts mid-month, amount_due for that month is still full

rent for MVP (code comment: v2 = prorate).

- If paid_date is after rent_due_day, set status='paid' anyway (paid

beats late).

Acceptance:

- Logging a rent payment takes <15 seconds end to end.

- Status badges reflect real state; 'late' triggers correctly after due day.

- Rent history visible on lease drawer and tenant detail page.

- Mobile: "Mark Paid" works in sheet mode with large touch targets.

## Sprint 4 — Expenses

Build the Expenses module + Supabase Storage for receipts.

Tasks:

1. In Supabase dashboard, create a Storage bucket named 'receipts',

private. Apply migration 004_storage_policies.sql (in Appendix B).

2. Zod schema at src/lib/schemas/expense.ts.

3. Server actions in src/lib/actions/expenses.ts:

- createExpense, updateExpense, deleteExpense

- getExpenses(filters: { propertyId?, category?, startDate?, endDate? })

- uploadReceipt(file: File): uploads to

receipts/${userId}/${uuid}-${filename}, returns signed URL via

getPublicUrl. Store path in receipt_url.

4. Build src/components/expenses/expense-form-dialog.tsx:

- Property select, category select (Mortgage, Tax, Insurance, Repair,

Utility, Management, HOA, Other)

- Amount (inputmode=decimal), expense_date (defaults today)

- Vendor, Description (textarea)

- Receipt upload (file input with capture=environment for mobile camera)

- Recurring checkbox (no automation in MVP; flag for v2)

5. Build src/app/(app)/expenses/page.tsx:

- Header: "Expenses" + "Add Expense" button

- Filter row: PropertySelect, category dropdown, date range

- Table: Date, Property, Category, Vendor, Amount, Receipt icon

- Click row → expand inline (description + receipt preview)

- Sum row: total of filtered set (right-aligned, bold)

6. Wire Property Detail > Expenses tab: filtered list for that property

+ "Add Expense" pre-filled with that property.

7. Wire Floating Action Button (mobile) to open quick-add menu:

"Add Expense" + "Mark Rent Paid".

Acceptance:

- Can add an expense with a receipt photo from mobile in <30s.

- Receipts stored in user's namespaced folder; another user cannot

list or fetch them.

- Filters on /expenses work and total updates live.

- Receipt preview shows inline (image) or download link (PDF).

- Property detail Expenses tab renders correctly.

## Sprint 5 — Dashboard & P&L

Build the unified dashboard and per-property financials.

Tasks:

1. Server action getDashboardData() in src/lib/actions/dashboard.ts:

returns in one call:

- portfolio summary: total units, occupied units (active lease count),

this_month_rent_due, this_month_rent_collected, this_month_expenses,

this_month_net

- current month rent status rows

- leases expiring within 90 days (sorted by end_date asc)

- last 5 expenses

Should call recalc_rent_statuses() before returning.

2. Server action getPropertyFinancials(propertyId, monthYYYYMM) in

src/lib/actions/financials.ts:

- returns: rent_collected (sum amount_paid for active leases in that

month), expenses grouped by category, total_expenses, net.

3. Server action exportFinancialsCSV(propertyId, monthYYYYMM): returns

CSV string with columns Date | Type (Rent/Expense) | Category |

Vendor/Tenant | Amount.

4. Build src/components/dashboard/alert-banner.tsx: red banner if any

late/unpaid current-month rent, amber banner if any lease expiring

in <=30 days. Banner shows count + link to relevant section.

5. Build src/components/dashboard/lease-expirations-card.tsx: card with

list of upcoming expirations (next 90d), each row: tenant, property,

end_date, days_until badge (color-coded). Empty state if none.

6. Build src/components/dashboard/recent-expenses-card.tsx: last 5

expenses, "View all" link to /expenses.

7. Rebuild src/app/(app)/page.tsx (dashboard):

- <AlertBanner /> at top (conditional)

- 4 <StatCard />s: Units, Occupied, This Month Rent (collected/expected),

This Month Net

- <RentStatusTable /> (full width)

- 2-col grid: <LeaseExpirationsCard /> | <RecentExpensesCard />

8. Build Financials tab on Property Detail:

- <MonthPicker /> defaulting to current month

- Card: "Rent Collected" total

- Card: "Expenses" with category breakdown (label + amount per row)

- Card: "Net" (highlighted, color-coded green/red)

- "Export CSV" button → triggers download

9. Confirm dashboard loads in <500ms with realistic data.

Acceptance:

- Daily check is genuinely <60 seconds.

- Alert banner only renders when there's something to alert on.

- Property financials show correct rent and expenses for any month.

- CSV export downloads with correct data.

- Numbers are tabular, formatted, color-aware.

## Sprint 6 — Polish & Dogfood

Final polish pass before going live with real data.

Tasks:

1. Audit every page on mobile (375px width): no horizontal scroll, all

primary actions reachable with thumb, tables collapse to cards.

2. Write dry, on-brand empty states for every list view. Examples:

- Properties: "No properties yet. Hard to manage what doesn't exist."

- Tenants: "No tenants. Suspiciously quiet."

- Expenses: "No expenses logged. Probably wrong."

- Rent table (no active leases): "Nothing to collect. Yet."

3. Loading states: <Skeleton /> on every fetch-heavy view.

4. Error handling: toast on every server action failure with the actual

error message (single user; verbose is good).

5. Dark mode QA: every page, every modal, every state.

6. Add a basic favicon and meta tags (title: "Holdings", description).

7. Install PostHog (src/app/layout.tsx provider) — capture page views

+ custom events: rent_marked_paid, expense_created, lease_created,

property_created. No PII beyond user id.

8. Manually enter real portfolio data: properties, tenants, current

leases, last 3 months of rent + expenses.

9. Run through Phase 5 QA checklist.

10. Cut a v0.1 git tag, deploy to Vercel production with custom subdomain.

Acceptance:

- App is the source of truth for portfolio ops as of go-live date.

- Spreadsheets and Gmail-as-tracker are officially retired.

- Lighthouse Performance >85 on mobile.

- No console errors on any page.

— End of build spec —

Ship it.